# Inquisitive Study Site Progress Report

Week 3: Jan 24 – Jan 29

## This Weeks Progress:

This week much of our efforts have gone towards the development of the database, as well as the login and sign-up features available through the ISS. Much research has taken place, since none of us are knowledgeable enough to know how to immediately do these things; however, we are close. If we had more time available between our progress reports, we may have been able to be exactly where we stated we wanted to be; finished with a fully functioning account creation UI. Between working on research for how to properly generate and store accounts for the ISS, we’ve also been working on the database, as well as finding a proper 3rd party host for the website. As it stands, the ISS is currently available through a temporary host. We are planning to move it to a permanent host, specifically AWS (for a variety of reasons). We also unfortunately had to change database languages from SQLite to standard mySQL, due to SQLite’s limitations.

Challenges & Solutions:
	As students, we continue to face many of the same issues as we initially did; scheduling conflicts, miscommunication, and limited time availability. Frequent communication through discord as well as collaborative tools such as the shared file feature of MS Word and PowerPoint have continued to help minimize these issues and promote collaboration while keeping us updated. We have also begun using “GitHub Desktop,” which provides a simpler experience in using GitHub. Using GitHub has ultimately provided another layer of cohesion in the project. Our lack of web-development experience is ultimately still posing an issue, but as of now we are continuing to prevail. Through online resources, this problem is still being rectified, though it remains difficult to gain a solid understanding of what we’re supposed to be doing. To reduce the workload, we are continuing to split our efforts, with some members still focusing on the front-end using and learning HTML, CSS, etc. and others still focusing on the backend, using and learning SQL, JavaScript through node.js, etc. Furthermore, we have decided to designate one person to do the “paperwork” aspect of the project every week. That person being whoever has the most time available at the time. This would include working on the Weekly Reports, the power point, updating the “Weekly Updates” website, and ensuring all documents are submitted in a timely manner.

Schedule Compliance:
	At this time, we are still on schedule, though maybe a day behind at worst. We expect to have more progress on the database, as well as more simple functionality. It’s unclear if our progress will continue this smoothly; should difficulties arise, we may need to adjust our Gantt chart to reflect our expectations and available time more accurately before the deadline.

Next Steps:
	As of right now, our main short-term goals include further updates to the GUI, its appearance, as well as simple database and back-end functionality. Specifically, user-registration is remaining a top priority, as many of our features, such as study set creation, require the user to have an account. Ideally, this feature is finished before the next progress report. After this is completed, we will likely begin working on study set collection and storage.

## Contribution Breakdown:

- Caleb Massey: finalized Gantt chart and current weekly progress updates, and creation of weekly updates website

- Caleb Rachocki: continued development of GUI and template pages for study sets

- Caleb Ruby: continued development of server logic & database management

- Ibrahim Al Ani: continued error review and quality control, began work on registration features